C.1, MRL 2 – Production Cost Knowledge (Cost Modeling)

Text:

Cost model approach defined.

Background:

MRL 2 occurs early in the Pre Material Solution Analysis (Pre MSA) phase before the acquisition cycle begins. This phase of the Research and Development is usually associated with Basic Research or Applied Research in Science and Technology.

Goal:

To begin to identify approaches to eventually assess the cost, and to use this information to understand the cost risk in pursuing this approach. To allow decision makers insight into the cost risk and start exploring mitigation options to address those cost risk identified.

Rationale:

Contractors need to begin a process on how they will project manufacturing cost to produce the alternative being considered.  In this early weapon development phase it is extremely difficult to gain real manufacturing expertise experience to be able to ascertain potentially critical manufacturing cost issues unless the reviewers have had significant experience with Integrated Product and Process Development versus “silo” product development.

Definitions:

- Basic Research - is a systematic study directed toward greater knowledge or understanding of the fundamental aspects of phenomena and of observable facts without specific applications toward processes or products in mind. It includes all scientific study and experimentation directed toward increasing fundamental knowledge and understanding in those fields of the physical, engineering, environmental, and life sciences related to long-term national security needs. It is farsighted, potentially high-payoff research that provides the basis for technological progress. It is difficult to visualize how to use MRLs in this early phase where there is no specific application identified for a process or product.  Understanding how new knowledge can be used matures over the course of the basic research period so that at its conclusion, application can begin for specific use.  For manufacturing, this new knowledge may translate into new or improved manufacturing processes or new manufacturing technology.  Researchers at this point may see immediate application to manufacturing, or they may discover side benefits to manufacturing in later phases of S&T.

- Applied research - is a systematic study to gain knowledge, or understanding, necessary in order to determine the means by which a recognized and specific need may be met. From a manufacturing perspective this level is characterized by assessing the application of the manufacturing capabilities, capacities, or materials needed to meet the specific need.   Applied research translates basic research into solutions for broadly defined military needs.  Typically this level of readiness includes identification, paper studies and analysis of material and process approaches. An understanding of manufacturing feasibility and risk should be emerging at the point when a clear definition of how the technology fits into a military product with a good understanding of the risk at the completion of the product definition.

Sources of Information:

The S&T community, both S&T sponsors like the Service S&T organizations and research organizations in academia and industry provide a plethora of collaborative technical information in the state of the art in manufacturing science and technology.  Professional organizations provide the ideal forum for exchange of new ideas and approaches to exploring the boundaries of discovery and invention.  Gatherings of researchers from academia, industry and government, including international forums serve to further the state of knowledge.

Questions:.

- Has the cost model approach been defined?

Additional Considerations:

- Will new materials or product development concepts most likely be required?

Lessons Learned:

Historically we have not adequately addressed the manufacturing cost in this phase of the program, and if we want to change this we must start addressing what  cost model we will use to assess the manufacturing cost earlier in the acquisition process.

C.1, MRL 3 – Production Cost Knowledge (Cost Modeling)

Text:

Have initial cost targets and risks been identified? Has a high level process chart model been developed? Have technology cost models been developed for new process steps and materials based on experiments.

Background:

MRL 3 occurs prior to entering the Material Solution Analysis (MSA) phase before the acquisition cycle begins. This phase of the Research and Development is usually associated with an Advanced Technology Development (ATD) program as it transitions from the labs into the acquisition phase.

Goal:

To begin identify cost targets and risk for the alternative being considered, and to use this information to understand the cost risk to help manage the transition. To see some high level process charts to support this effort and for new processes have some data available based on a minimum of experimental data.  .

Rationale:

The project needs to begin projecting production cost, by setting initial cost targets, and identifying cost risk to produce the alternatives being considered.  At the end of this Pre- MSA phase you will select the best alternatives available to address the User’s requirements to proceed into MSA and you should understand the cost risk this decision presents in achieving your program requirements

Definitions:

- New Process: This is a process where that the contractor has no production experience.

- Basic Research - is a systematic study directed toward greater knowledge or understanding of the fundamental aspects of phenomena and of observable facts without specific applications toward processes or products in mind. It includes all scientific study and experimentation directed toward increasing fundamental knowledge and understanding in those fields of the physical, engineering, environmental, and life sciences related to long-term national security needs. It is farsighted, potentially high-payoff research that provides the basis for technological progress. It is difficult to visualize how to use MRLs in this early phase where there is no specific application identified for a process or product.  Understanding how new knowledge can be used matures over the course of the basic research period so that at its conclusion, application can begin for specific use.  For manufacturing, this new knowledge may translate into new or improved manufacturing processes or new manufacturing technology.  Researchers at this point may see immediate application to manufacturing, or they may discover side benefits to manufacturing in later phases of S&T.

- Applied research - is a systematic study to gain knowledge, or understanding, necessary in order to determine the means by which a recognized and specific need may be met. From a manufacturing perspective this level is characterized by assessing the application of the manufacturing capabilities, capacities, or materials needed to meet the specific need.   Applied research translates basic research into solutions for broadly defined military needs.  Typically this level of readiness includes identification, paper studies and analysis of material and process approaches. An understanding of manufacturing feasibility and risk should be emerging at the point when a clear definition of how the technology fits into a military product with a good understanding of the risk at the completion of the product definition.

- Advanced Technology Development – is a systematic application of knowledge to produce useful materials, devices, and systems or methods, is considered.  This includes design, development, and improvement of prototypes and new processes to meet specific requirements.  It encompasses all efforts for the development and integration of hardware for field experiments and tests. However, at this stage it is essential to begin addressing manufacturing maturity on products you anticipate transitioning to acquisition.

Sources of Information:

The S&T sponsors like the Service S&T organizations and research organizations in academia and industry must begin working with the acquisition community at this time. At the beginning of ATD, overall objectives/goals for cost, schedule and performance that are planning to be demonstrated should be reviewed with the customer(s) (i.e. Users, S&T, and the Acquisition community) especially critical that the cost goals reflect manufacturing cost considerations and capabilities.

Questions:.

- Have initial cost targets and risks been identified?

- Has a high level process chart model been developed?

- Have technology cost models been developed for new process steps and materials based on experiments?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed the production cost in this phase of the program, and if we want to change this we must start assessing cost targets and risk earlier in the acquisition process.

C.1, MRL 4 – Production Cost Knowledge (Cost Modeling)

Text:

Manufacturing, material and special requirement cost drivers identified.   Detailed process chart cost models driven by process variables.  Cost driver uncertainty quantified.

Background:

MRL 4 occurs in the Material Solution Analysis ( MSA) phase within the acquisition cycle. This phase of the acquisition cycle refines the initial concept by beginning to conduct an Analysis of Alternative (AoA) of potential solutions to address user’s needs. The task is to examine potential material solutions with the goal of identifying the most promising option that can best support program requirements.

Goal:

To break the production cost down by identifying their drivers in manufacturing, material, and special requirements  for alternatives being considered, and to use this information to understand the cost risk in selecting the best alternative. To ensure the validity behind these targets by reviewing detail process charts behind these targets and to use this information to quantify the uncertainty of these targets.

Rationale:

The program needs to begin projecting production cost, by setting cost targets, and identifying cost risk to produce the alternative being considered.  At the end of this phase you will select the best alternatives available to address the User’s requirements to proceed into TD and you should understand the cost risk this decision presents in achieving your program requirements

Definitions:

Special Requirements: This will focus on new technologies and manufacturing processes required to be developed to achieve your program requirements for cost, schedule, and performance.

Sources of Information:

This data should come from cost estimating, design and manufacturing departments.

Questions:

- Have key manufacturing, material and specialized requirement cost drivers been identified?

- Are detailed process chart cost models driven by process variables?

- Has cost driver uncertainty been quantified?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately address the production cost in this phase of the program, and if we want to change this we must start assessing cost targets and risk earlier in the acquisition process and ensure cost risk has been adequately quantified for each alternative.

C.1, MRL 5 – Production Cost Knowledge (Cost Modeling)

Text:

Prototype components produced in a production relevant environment, or simulations drive end-to-end cost models.   Cost model includes materials, labor, equipment, tooling/Special Test Equipment (STE), setup, yield/scrap/rework, Work In Progress (WIP), and capability/capacity constraints.

Background:

MRL 5 occurs in the early stages of the Technology Development (TD) phase within the acquisition cycle. The main focus if this phase of the acquisition cycle is to assess, identify, and reduce risk by manufacturing and testing prototype units in a relevant environment.  Understanding the risk of achieving the production cost will be a key element of exiting this phase where we look at the affordability of the options to achieve the User’s requirements.

Goal:

To obtain more fidelity in the production cost estimates by using data from building the prototypes or by using acceptable simulations models to focus on cost drivers. The details in the cost model, at this stage, should be addressing specific manufacturing areas (e.g. materials, labor, equipment, tooling/Special Test Equipment (STE), setup, yield/scrap/rework, Work In Progress (WIP), and capability/capacity constraints) for each prototype being produced.

Rationale:

The program needs to be obtaining more realism in the production cost, by using real data or using acceptable simulations models to ensure we can adequately assess the affordability of final decision.  At the end of this phase you will select the best alternatives available to address the User’s requirements to proceed into EMD and you should understand the cost risk this decision presents in achieving your program requirements

Definitions:

- Prototype - Is an early sample or model built to test a concept or process. Prototyping serves to provide specifications for a real, working system rather than a theoretical one. Prototypes are not similar to units built on previous programs but is directly tied to your design concept and limitations (e.g. must relate to your design requirements).

- Production relevant environment—an environment with some shop floor production realism present (such as facilities, personnel, tooling, processes, materials etc.). There should be minimum reliance on laboratory resources during this phase. Demonstration in a production relevant environment implies that contractor(s) must demonstrate their ability to meet the cost, schedule, and performance requirements of the EMD Phase based on their production of prototypes. The demonstration must provide the program with confidence that these targets will be achieved, but does not require a production line. Furthermore, there must be an indication of how the contractor(s) intend to achieve the requirements in a production representative and pilot environments.

Sources of Information:

This data should come from cost estimating, design and manufacturing departments.

Questions:

- Do prototype components or simulations produced in a production relevant environment drive the formulation of the final production cost model?

- Is there a realistic cost model that includes materials, labor, equipment, tooling/Special Test Equipment (STE), setup, yield/scrap/rework, Work In Progress (WIP), and capability/capacity constraints?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately address the production cost in this phase of the program, and if we want to change this we must start assessing cost targets and risk earlier in the acquisition process and ensure cost risk has been adequately quantified for each alternative. The realism of the cost model needs to start using real data as soon as possible.

C.1, MRL 6 – Production Cost Knowledge (Cost Modeling)

Text:

Cost model updated with design requirements, material specifications, tolerances, integrated master schedule, results of system/subsystem simulations and production relevant prototype demonstrations.

Background:

MRL 6 occurs in the late stages of the Technology Development (TD) phase within the acquisition cycle. The main focus if this phase of the acquisition cycle is to assess, identify, and reduce risk by manufacturing and testing prototype units in a relevant environment.  Understanding the risk of achieving the production cost will be a key element of exiting this phase where we look at the affordability of the options to achieve the User’s requirements.

Goal:

To obtain more fidelity in the production cost model it should be updated using data from building and testing the prototypes in a relevant environment.

Rationale:

The program needs to be obtaining more realism in the production cost, by using real data or using acceptable simulations models to ensure we can adequately assess the affordability of final decision.  At the end of this phase you will select the best alternatives available to address the User’s requirements to proceed into EMD and you should understand the cost risk this decision presents in achieving your program requirements

Definitions:

- Prototype - Is an early sample or model built to test a concept or process. Prototyping serves to provide specifications for a real working system rather than a theoretical one. Prototypes are not similar to units built on previous programs but is directly tied to your design concept and limitations (e.g. must relate to your design requirements).

- Production relevant environment—an environment with some shop floor production realism present (such as facilities, personnel, tooling, processes, materials etc.). There should be minimum reliance on laboratory resources during this phase. Demonstration in a production relevant environment implies that contractor(s) must demonstrate their ability to meet the cost, schedule, and performance requirements of the EMD Phase based on their production of prototypes. The demonstration must provide the program with confidence that these targets will be achieved, but does not require a production line. Furthermore, there must be an indication of how the contractor(s) intend to achieve the requirements in a production representative and pilot environments.

Sources of Information:

This data should come from cost estimating, design and manufacturing departments.

Questions:

- Have cost models been updated with design requirements, material specifications, tolerances, integrated master schedule, results of system/subsystem simulations and production relevant prototype demonstrations?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed  the production cost in this phase of the program, and if we want to change this we must start assessing cost targets and risk earlier in the acquisition process and ensure cost risk has been adequately quantified for each alternative. The realism of the cost model needs to start using real data as soon as possible and continually be updated to reflect changes.

C.1, MRL 7 – Production Cost Knowledge (Cost Modeling)

Text:

Cost model updated with the results of systems/sub-systems produced in a production representative environment, production plant layout and design, and obsolescence solutions.

Background:

MRL 7 occurs in the early stages of the Engineering and Manufacturing Development (EMD) phase within the acquisition cycle. The main focus if this phase of the acquisition cycle is to demonstrate the manufacturing process will support program requirements. You should leave this phase with adequate knowledge, obtained  through demonstration, that your manufacturing processes are capable of producing affordable systems (i.e. achieving your production target cost requirements).

Goal:

To use demonstrated results from a production representative environment to verify you can achieve you production cost requirements.

Rationale:

The program needs verify the realism in the cost model by using demonstrated data from a production representative environment to ensure we have confidence in our affordability projections.

Definitions:

Production representative environment—an environment that has as much production realism as possible, considering the maturity of the design. Production personnel, equipment, processes, and materials that will be present on the pilot line should be used whenever possible. The work instructions and tooling should be of high quality, and the only changes anticipated on these items are associated with design changes downstream that address performance or production rate issues. There should be no reliance on a laboratory environment or personnel.

Sources of Information:

This data should come from cost estimating, design and manufacturing departments.

Questions:

- Are cost models updated with the results of systems/sub-systems produced in a production representative environment, production plant layout and design, and obsolescence solutions?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update your cost models as more data becomes available. By addressing your forecasted cost this early you will have some time to work any affordability issues that arise. Waiting until the EMD is too late to do anything but report the problem.

C.1, MRL 8 – Production Cost Knowledge (Cost Modeling)

Text:

Cost models updated with results of pilot line build.

Background:

MRL 8 occurs in the later stages of the Engineering and Manufacturing Development (EMD) phase within the acquisition cycle. The main focus if this phase of the acquisition cycle is to demonstrate the manufacturing process will support program requirements. You should leave this phase with adequate knowledge, obtained through demonstration, that your manufacturing processes are capable of producing affordable systems (i.e. achieving your production target cost requirements).

Goal:

To use demonstrated results from a pilot line environment to verify you can achieve you production cost requirements.

Rationale:

The program needs verify the realism in the cost model by using demonstrated data from a pilot line environment to ensure we have confidence in our affordability projections.

Definitions:

Pilot line environment—An environment that incorporates all of the key production realism elements (equipment, personnel skill levels, facilities, materials, components, work instructions, processes, tooling, temperature, cleanliness, lighting etc.) required to manufacture production configuration items, subsystems or systems that meet design requirements in low rate production.

To the maximum extent practical, the pilot line should utilize full rate production processes.

Sources of Information:

This data should come from cost estimating, design and manufacturing departments.

Questions:

- Have cost models been updated with results of the pilot line build?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update your cost models as more data becomes available.

C.1, MRL 9 – Production Cost Knowledge (Cost Modeling)

Text:

FRP cost model updated with result of LRIP build.

Background:

MRL 9 occurs in the Low-Rate Initial Production (LRIP) phase within the acquisition cycle. The main focus if this phase of the acquisition cycle is to permit an orderly increase in the production rate upon successfully completing operational testing.

Goal:

To use demonstrated results from a LRIP line to verify you can achieve you production rate cost requirements.

Rationale:

The program constantly needs to verify the realism in the cost model by using demonstrated data from a LRIP environment to ensure we have confidence in our affordability projections.

Definitions:

- None

Sources of Information:

This data should come from cost estimating, design and manufacturing departments.

Questions:

- Has the Full Rate Production (FRP) cost model been updated with the result of the Low Rate Initial Production (LRIP) build?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update your cost models as more data becomes available.

C.1, MRL 10 – Production Cost Knowledge (Cost Modeling)

Text:

Cost model validated against actual FRP cost.

Background:

MRL 10 occurs in the Full-Rate Production (FRP) phase within the acquisition cycle. The main focus if this phase of the acquisition cycle is to provide the User quality products on cost and schedule.

Goal:

Make our cost projections.

Rationale:

The program demonstrated data supports our affordability projections.

Definitions:

- None

Sources of Information:

This data should come from cost estimating, design and manufacturing departments.

Questions:

- Has the cost model been validated against actual Full Rate Production (FRP) cost?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update your cost models as more data becomes available.