E.1, MRL 2 - Modeling and Simulation

Text:

Initial models developed, if applicable.

Background:

MRL 2 occurs early in the Pre Material Solution Analysis (Pre MSA) phase before the acquisition cycle begins. This phase of the Research and Development is usually associated with Basic Research or Applied Research in Science and Technology.

Goal:

To begin addressing the need for models to simulate the manufacturing of the projects and to use this information to understand the risk in pursuing this approach. To allow decision makers insight into the risk and start exploring mitigation options to address those risks identified.

Rationale:

Modeling and simulations in these early phases can provide needed in-sight into the risk of the products being considered and developed.

Definitions:

- Basic Research - is a systematic study directed toward greater knowledge or understanding of the fundamental aspects of phenomena and of observable facts without specific applications toward processes or products in mind. It includes all scientific study and experimentation directed toward increasing fundamental knowledge and understanding in those fields of the physical, engineering, environmental, and life sciences related to long-term national security needs. It is farsighted, potentially high-payoff research that provides the basis for technological progress. It is difficult to visualize how to use MRLs in this early phase where there is no specific application identified for a process or product.  Understanding how new knowledge can be used matures over the course of the basic research period so that at its conclusion, application can begin for specific use.  For manufacturing, this new knowledge may translate into new or improved manufacturing processes or new manufacturing technology.  Researchers at this point may see immediate application to manufacturing, or they may discover side benefits to manufacturing in later phases of S&T.

- Applied research - is a systematic study to gain knowledge, or understanding, necessary in order to determine the means by which a recognized and specific need may be met. From a manufacturing perspective this level is characterized by assessing the application of the manufacturing capabilities, capacities, or materials needed to meet the specific need.   Applied research translates basic research into solutions for broadly defined military needs.  Typically this level of readiness includes identification, paper studies and analysis of material and process approaches. An understanding of manufacturing feasibility and risk should be emerging at the point when a clear definition of how the technology fits into a military product with a good understanding of the risk at the completion of the product definition.

Sources of Information:

The S&T community, both S&T sponsors like the Service S&T organizations and research organizations in academia and industry provide a plethora of collaborative technical information in the state of the art in manufacturing science and technology.  Professional organizations provide the ideal forum for exchange of new ideas and approaches to exploring the boundaries of discovery and invention.  Gatherings of researchers from academia, industry and government, including international forums serve to further the state of knowledge.

Questions:

- Have initial models been developed, if applicable?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed manufacturing risk in this phase of the research, and if we want to change this we must start addressing some of the key manufacturing drivers and assess manufacturing risk earlier in the development process. Models and simulation tools could be useful in accomplishing these goals.

E.1, MRL 3 - Modeling and Simulation

Text:

Identification of proposed manufacturing concepts or producibility needs based on high-level process flow chart models.

Background:

MRL 3 occurs prior to entering the Material Solution Analysis (MSA) phase before the acquisition cycle begins. This phase of the Research and Development is usually associated with an Advance Technology Development (ATD) program as it transitions from the labs into the acquisition phase.

Goal:

To begin identify manufacturing risk for the alternative being considered, and to use this information to understand the manufacturing risk to help manage the transition. To see some high level process charts to support this effort and for new processes have some data available based on a minimum of experimental data.

Rationale:

The project needs to begin identifying the manufacturing risk to produce the alternative being considered.  At the end of this Pre- MSA phase you will select the best alternatives available to address the User’s requirements to proceed into MSA and you should understand the manufacturing risk this decision presents in achieving your program requirements

Definitions:

- New Process: This is a process where that the contractor has no production experience.

- Basic Research - is a systematic study directed toward greater knowledge or understanding of the fundamental aspects of phenomena and of observable facts without specific applications toward processes or products in mind. It includes all scientific study and experimentation directed toward increasing fundamental knowledge and understanding in those fields of the physical, engineering, environmental, and life sciences related to long-term national security needs. It is farsighted, potentially high-payoff research that provides the basis for technological progress. It is difficult to visualize how to use MRLs in this early phase where there is no specific application identified for a process or product.  Understanding how new knowledge can be used matures over the course of the basic research period so that at its conclusion, application can begin for specific use.  For manufacturing, this new knowledge may translate into new or improved manufacturing processes or new manufacturing technology.  Researchers at this point may see immediate application to manufacturing, or they may discover side benefits to manufacturing in later phases of S&T.

- Applied research - is a systematic study to gain knowledge, or understanding, necessary in order to determine the means by which a recognized and specific need may be met. From a manufacturing perspective this level is characterized by assessing the application of the manufacturing capabilities, capacities, or materials needed to meet the specific need.   Applied research translates basic research into solutions for broadly defined military needs.  Typically this level of readiness includes identification, paper studies and analysis of material and process approaches. An understanding of manufacturing feasibility and risk should be emerging at the point when a clear definition of how the technology fits into a military product with a good understanding of the risk at the completion of the product definition.

- Advanced Technology Development – is a systematic application of knowledge to produce useful materials, devices, and systems or methods, is considered.  This includes design, development, and improvement of prototypes and new processes to meet specific requirements.  It encompasses all efforts for the development and integration of hardware for field experiments and tests. However, at this stage it is essential to begin addressing manufacturing maturity on products you anticipate transitioning to acquisition.

Sources of Information:

The S&T sponsors like the Service S&T organizations and research organizations in academia and industry must begin working with the acquisition community at this time. At the beginning of ATD, overall objectives/goals for cost, schedule and performance that are planning to be demonstrated should be reviewed with the customer(s) (i.e. Users, S&T, and the Acquisition community) especially critical that the cost goals reflect manufacturing cost considerations and capabilities.

Questions:

- Have proposed manufacturing concepts or producibility needs been identified based on high-level process flow chart models?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed manufacturing risk in this phase of the research, and if we want to change this we must start addressing some of the key manufacturing drivers and assess manufacturing risk earlier in the development process. To aid in this assessment, the program should address the manufacturing approach being considered using as a minimum a high-level process flow chart and identify the risk associated with using this approach.

E.1, MRL 4 - Modeling and Simulation

Text:

Production modeling/simulation approaches for process or product are identified.

Background:

MRL 4 occurs in the Material Solution Analysis (MSA) phase within the acquisition cycle. This phase of the acquisition cycle refines the initial concept by beginning to conduct an Analysis of Alternative (AoA) of potential solutions to address user’s needs. The task is to examine potential material solutions with the goal of identifying the most promising option that can best support program requirements.

Goal:

To understand the modeling/simulation approach that will be used to identify the risk drivers in manufacturing for alternatives being considered, and to use this information to understand the insight in the risk in selecting the best alternative.

Rationale:

The program needs to begin projecting the tools they will be using to assess the manufacturing risk to produce the alternative being considered.  At the end of this phase you will select the best alternatives available to address the User’s requirements to proceed into TD and you should understand the approach and tools that will be used to manage the manufacturing risk for your program.

Definitions:

- None

Sources of Information:

This data should come from model and simulation, design and manufacturing departments.

Questions:

- Have production modeling and simulation approaches for process or product been identified?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed manufacturing risk in this phase of the research, and if we want to change this we must start addressing some of the key manufacturing drivers, assess manufacturing risk earlier in the development process and ensure risk has been adequately quantified for each alternative.

E.1, MRL 5 - Modeling and Simulation

Text:

Initial models/simulation (product or process) developed at the component level and used to determine constraints.

Background:

MRL 5 occurs in the early stages of the Technology Development (TD) phase within the acquisition cycle. The main focus of this phase of the acquisition cycle is to assess, identify, and reduce risk by manufacturing and testing prototype units in a relevant environment.  Understanding the risk of achieving the production cost will be a key element of exiting this phase where we look at the affordability of the options to achieve the user’s requirements.

Goal:

To obtain more fidelity in assessing manufacturing risk by using data from building prototypes or by using acceptable simulations models to focus on risk drivers. The details in the models/simulations at this stage should be at the component level and addressing specific manufacturing areas (e.g. materials, labor, equipment, tooling/Special Test Equipment (STE), setup, yield/scrap/rework, Work In Progress (WIP), and capability/capacity constraints) for each prototype being produced to identify constraints.

Rationale:

The program needs to obtain more realism in assessing manufacturing risk/constraints by using real data or acceptable simulation models.  This will ensure you can adequately assess the manufacturing risk of the final design.  At the end of this phase you will select the best alternatives available to address the user’s requirements to proceed into EMD, and you should understand the cost risk this decision presents in achieving your program requirements.

Definitions:

- Prototype - Is an early sample or model built to test a concept or process. Prototyping serves to provide specifications for a real working system rather than a theoretical one. Prototypes are not similar to units built on previous programs but are directly tied to your design concept and limitations (e.g. must relate to your design requirements).

- Production relevant environment—an environment with some shop floor production realism present (such as facilities, personnel, tooling, processes, materials etc.). There should be minimum reliance on laboratory resources during this phase. Demonstration in a production relevant environment implies that contractor(s) must demonstrate ability to meet the cost, schedule, and performance requirements of the EMD Phase based on production of prototypes. The demonstration must provide the program with confidence that these targets will be achieved, but does not require a production line. Furthermore, there must be an indication of how the contractor(s) intends to achieve the requirements in production representative and pilot environments.

Sources of Information:

This data should come from modeling and simulation, design and manufacturing departments.

Questions:

- Have the initial simulation models (product or process) been developed at the component level and used to determine constraints?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed manufacturing risk in this phase of the research, and if we want to change this we must start addressing some of the key manufacturing drivers and assess manufacturing risk earlier in the development process to ensure the risk has been adequately quantified for each alternative. The simulation model needs to start using real data as soon as possible.

E.1, MRL 6 - Modeling and Simulation

Text:

Initial models/simulation developed at the sub-system or system level, and used to determine system constraints.

Background:

MRL 6 occurs in the late stages of the Technology Development (TD) phase. The main focus of this phase of the acquisition cycle is to assess, identify, and reduce manufacturing risk by testing prototype units in a relevant environment.  Understanding the risk of achieving the production cost will be a key element of exiting this phase where we look at the affordability of the options to achieve the User’s requirements.

Goal:

To obtain more fidelity in the models/simulations at the sub-system or system level by updating previous component models using data from building and testing the prototypes in a relevant environment.

Rationale:

The program needs to obtain more realism in assessing manufacturing risk/constraints by using real data or acceptable simulation models.  This will ensure you can adequately assess the manufacturing risk of the final design.  At the end of this phase you will select the best available alternatives to address the user’s requirements to proceed into EMD, and you should understand the cost risk this decision presents in achieving your program requirements.

Definitions:

- Prototype - Is an early sample or model built to test a concept or process. Prototyping serves to provide specifications for a real, working system rather than a theoretical one. Prototypes are not similar to units built on previous programs but are directly tied to your design concept and limitations (e.g. must relate to your design requirements).

- Production relevant environment—an environment with some shop floor production realism present (such as facilities, personnel, tooling, processes, materials etc.). There should be minimum reliance on laboratory resources during this phase. Demonstration in a production relevant environment implies that contractor(s) must demonstrate ability to meet the cost, schedule, and performance requirements of the EMD Phase based on production of prototypes. The demonstration must provide the program with confidence that these targets will be achieved, but does not require a production line. Furthermore, there must be an indication of how the contractor(s) intends to achieve the requirements in production representative and pilot environments.

Sources of Information:

This data should come from model/simulation, design and manufacturing departments.

Questions:

- Have the initial simulation models been developed at the technology sub-system or system level and used to determine system constraints?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed manufacturing risk in this phase of the program, and if we want to change this we must start assessing the manufacturing risk/constraints earlier in the acquisition process and ensure risk/constraints have been adequately quantified for each alternative. The cost model needs to start using real data as soon as possible, continually be updated to reflect changes, and be representative of the whole system.

E.1, MRL 7 - Modeling and Simulation

Text:

Models/simulation used to determine system constraints and identify improvement opportunities.

Background:

MRL 7 occurs in the early stages of the Engineering and Manufacturing Development (EMD) phase within the acquisition cycle. The main focus of this phase of the acquisition cycle is to demonstrate the manufacturing process will support program requirements. You should leave this phase with adequate knowledge, obtained through demonstration, that your manufacturing processes are capable of producing affordable systems (i.e. achieving your production target cost requirements).

Goal:

To use demonstrated results from a production representative environment to verify your models/simulations and use this information to identify risk/constraints and improvement opportunities.

Rationale:

The program needs verify the realism in the models/simulations by using demonstrated data from a production representative environment to ensure you have confidence in your ability to identify manufacturing risks/constraints and improvement opportunities.

Definitions:

- Production representative environment—an environment that has as much production realism as possible, considering the maturity of the design. Production personnel, equipment, processes, and materials that will be present on the pilot line should be used whenever possible. The work instructions and tooling should be of high quality, and the only changes anticipated on these items are associated with design changes downstream that address performance or production rate issues. There should be no reliance on a laboratory environment or personnel.

Sources of Information:

This data should come from model/simulation, design and manufacturing departments.

Questions:

- Have the simulation models been used to determine system constraints and identify improvement opportunities?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update your models/simulation tools as more data becomes available. By using effective models and simulations you can identify constraints and improvement opportunities early and will have some time to work the issues that arise before you transition into production.

E.1, MRL 8 - Modeling and Simulation

Text:

Models/simulation verified by pilot line build. Results used to improve process and determine that LRIP requirements can be met.

Background:

MRL 8 occurs in the later stages of the Engineering and Manufacturing Development (EMD) phase within the acquisition cycle. The main focus of this phase of the acquisition cycle is to demonstrate the manufacturing process will support program requirements. You should leave this phase with adequate knowledge, obtained through demonstration, that your manufacturing processes are capable of producing affordable systems (i.e. achieving your production target cost requirements).

Goal:

To use demonstrated results from a pilot line environment to verify you can achieve your models/simulations and to use this information to identify risk/constraints and improvement opportunities. To use these tools to assess if you can meet your LRIP program requirements.

Rationale:

The program needs verify the realism in there models/simulations by using demonstrated data from a pilot line environment to ensure we have confidence in our ability to identify manufacturing risk/constraints and improvement opportunities. You need to have a good understanding of the risk of migrating into LRIP. Modeling and simulation tools can be helpful in this task.

Definitions:

Pilot line environment—An environment that incorporates all of the key production realism elements (equipment, personnel skill levels, facilities, materials, components, work instructions, processes, tooling, temperature, cleanliness, lighting etc.) required to manufacture production configuration items, subsystems or systems that meet design requirements in low rate production.

To the maximum extent practical, the pilot line should utilize full rate production processes.

Sources of Information:

This data should come from model/simulation, design and manufacturing departments.

Questions:

- Have the simulation models been verified by the pilot line?

- Have the results of the simulation models been used to improve processes and determine that Low Rate Initial Production (LRIP) requirements can be met?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update your models and simulation tools as more data becomes available, and use this information to identify risk areas as you transition into production.

E.1, MRL 9 - Modeling and Simulation

Text:

Models/simulation verified by LRIP build, assists in management of LRIP, and determines that FRP requirements can be met.

Background:

MRL 9 occurs in the Low-Rate Initial Production (LRIP) phase within the acquisition cycle. The main focus of this phase of the acquisition cycle is to permit an orderly increase in the production rate upon successfully completing operational testing.

Goal:

To use demonstrated results from LRIP to validate your models/simulations and to use this information to identify risk/constraints and improvement opportunities. To use these tools to assess if you can meet your FRP program requirements

Rationale:

The program constantly needs to verify the realism in the cost model by using demonstrated data from a LRIP environment to ensure you have confidence in achieving program requirements.

Definitions:

- None

Sources of Information:

This data should come from modeling/simulation, design and manufacturing departments.

Questions:

- Have the simulation models been verified by Low Rate Initial Production (LRIP) build and used to assist in management of Low Rate Initial Production (LRIP)?

- Have the results of the simulation models been used to determine if Full Rate Production (FRP) requirements can be met?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update your models as more data becomes available and use those tools to assess future risk.

E.1, MRL 10 - Modeling and Simulation

Text:

Models/simulation verified by FRP build.  Production simulation models used as a tool to assist in management of FRP.

.

Background:

MRL 10 occurs in the Full-Rate Production (FRP) phase within the acquisition cycle. The main focus of this phase of the acquisition cycle is to provide the user with quality products on cost and schedule.

Goal:

To use demonstrated results from FRP to verify you can achieve your meet your FRP program requirements. To use these tools to help manage the FRP efforts.

Rationale:

The program demonstrated data supports your program requirements.

Definitions:

- None

Sources of Information:

This data should come from modeling/simulation, design and manufacturing departments.

Questions:

- Have the simulation models been verified by Full Rate Production (FRP) build?

- Have the production simulation models been used as a tool to assist in management of Full Rate Production (FRP)?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update your cost models as more data becomes available.