E.2, MRL 2 – Manufacturing Process Maturity

Text:

Identification of material and/or process approaches.

Background:

MRL 2 occurs early in the Pre Material Solution Analysis (Pre MSA) phase before the acquisition cycle begins. This phase of the Research and Development is usually associated with Basic Research or Applied Research in Science and Technology.

Goal:

To begin identify manufacturing requirements to build the projects (e.g. material and/or process approaches), and to use this information to understand the risk in pursuing this approach. To allow decision makers insight into risk and start exploring mitigation options to address those risks identified.

Rationale:

The S&T community needs to have a basic understanding on the manufacturing requirements and the risk and implications to proceed with the approach being considered.

Definitions:

- Basic Research - is a systematic study directed toward greater knowledge or understanding of the fundamental aspects of phenomena and of observable facts without specific applications toward processes or products in mind. It includes all scientific study and experimentation directed toward increasing fundamental knowledge and understanding in those fields of the physical, engineering, environmental, and life sciences related to long-term national security needs. It is farsighted, potentially high-payoff research that provides the basis for technological progress. It is difficult to visualize how to use MRLs in this early phase where there is no specific application identified for a process or product.  Understanding how new knowledge can be used matures over the course of the basic research period so that at its conclusion, application can begin for specific use.  For manufacturing, this new knowledge may translate into new or improved manufacturing processes or new manufacturing technology.  Researchers at this point may see immediate application to manufacturing, or they may discover side benefits to manufacturing in later phases of S&T.

- Applied research - is a systematic study to gain knowledge, or understanding, necessary in order to determine the means by which a recognized and specific need may be met. From a manufacturing perspective this level is characterized by assessing the application of the manufacturing capabilities, capacities, or materials needed to meet the specific need.   Applied research translates basic research into solutions for broadly defined military needs.  Typically this level of readiness includes identification, paper studies and analysis of material and process approaches. An understanding of manufacturing feasibility and risk should be emerging at the point when a clear definition of how the technology fits into a military product with a good understanding of the risk at the completion of the product definition.

Sources of Information:

The S&T community, both S&T sponsors like the Service S&T organizations and research organizations in academia, and industry provide a plethora of collaborative technical information about the state of the art in manufacturing science and technology.  Professional organizations provide the ideal forum for exchange of new ideas and approaches to exploring the boundaries of discovery and invention.  Gatherings of researchers from academia, industry and government, including international forums, serve to further the state of knowledge.

Questions:

- Have material and/or process approaches been identified?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed manufacturing risk in this phase of an S&T program, and if we want to change this we must start addressing the manufacturing risk/issues earlier in the S&T process.

E.2, MRL 3 – Manufacturing Process Maturity

Text:

Document high level manufacturing processes. Critical manufacturing processes identified through experimentation.

Background:

MRL 3 occurs prior to entering the Material Solution Analysis (MSA) phase before the acquisition cycle begins. This phase of the Research and Development is usually associated with an Advanced Technology Development (ATD) program as it transitions from the labs into the acquisition phase.

Goal:

To begin identifying and understanding the capability of critical manufacturing processes of your product through experimentation, and to use this information to understand the risk in pursuing this approach. To allow decision makers insight into the manufacturing risk and start exploring mitigation options to address those risks identified.

Rationale:

To effectively transition ATDs one must address the manufacturing maturity of the prototypes being developed. Assessing the maturity of the manufacturing processes in ATDs mandates that the S&T and acquisition community work together, and a key part of that assessment requires a basic understanding of the manufacturing risk drivers and implications to your production development strategy as you proceed with the approach being considered.

Definitions:

- Basic Research - is a systematic study directed toward greater knowledge or understanding of the fundamental aspects of phenomena and of observable facts without specific applications toward processes or products in mind. It includes all scientific study and experimentation directed toward increasing fundamental knowledge and understanding in those fields of the physical, engineering, environmental, and life sciences related to long-term national security needs. It is farsighted, potentially high-payoff research that provides the basis for technological progress. It is difficult to visualize how to use MRLs in this early phase where there is no specific application identified for a process or product.  Understanding how new knowledge can be used matures over the course of the basic research period so that at its conclusion, application can begin for specific use.  For manufacturing, this new knowledge may translate into new or improved manufacturing processes or new manufacturing technology.  Researchers at this point may see immediate application to manufacturing, or they may discover side benefits to manufacturing in later phases of S&T.

- Applied research - is a systematic study to gain knowledge, or understanding, necessary in order to determine the means by which a recognized and specific need may be met. From a manufacturing perspective this level is characterized by assessing the application of the manufacturing capabilities, capacities, or materials needed to meet the specific need.   Applied research translates basic research into solutions for broadly defined military needs.  Typically this level of readiness includes identification, paper studies and analysis of material and process approaches. An understanding of manufacturing feasibility and risk should be emerging at the point when a clear definition of how the technology fits into a military product with a good understanding of the risk at the completion of the product definition.

- Advanced Technology Development – is a systematic application of knowledge to produce useful materials, devices, and systems or methods, is considered.  This includes design, development, and improvement of prototypes and new processes to meet specific requirements.  It encompasses all efforts for the development and integration of hardware for field experiments and tests. However, at this stage it is essential to begin addressing manufacturing maturity on products you anticipate transitioning to acquisition.

Sources of Information:

The S&T sponsors like the Service S&T organizations and research organizations in academia and industry must begin working with the acquisition community at this time. At the beginning of ATD, overall objectives/goals for cost, schedule and performance that are planning to be demonstrated should be reviewed with the customer(s) (i.e. Users, S&T, and the Acquisition community) especially critical that the cost goals reflect manufacturing cost considerations and capabilities.

Questions:

- Have high level manufacturing processes been documented?

- Have critical manufacturing processes been identified through experimentation?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed manufacturing issues in this S&T program phase where we start transitioning hardware from the labs to acquisition.  If we want to change this we must start addressing what the issues are and to assess the manufacturing risk earlier in the S&T process.

E.2, MRL 4 – Manufacturing Process Maturity

Text:

Complete a survey to determine the current state of critical processes.

Background:

MRL 4 occurs in the Material Solution Analysis (MSA) phase within the acquisition cycle. This phase refines the initial concept by conducting an Analysis of Alternatives (AoA) of potential solutions to address the user’s needs. The task is to examine potential material solutions with the goal of identifying the most promising option to best support program requirements.

Goal:

To begin assessing the current demonstrated capability of critical manufacturing processes of the alternatives being considered and to understand the issues/risks of supporting the AoA. To use this information to understand the manufacturing risk in selecting the alternatives to proceed to the TD phase. To use this information to quantify the uncertainty/risk of the achieving program objectives.

Rationale:

The program needs understand the manufacturing risk of each design alternative and reflect that risk in program planning efforts. A critical step to perform a capability assessment of critical processes and quantify the risk to produce each alternative being considered.  At the end of this phase you will select the best alternatives available to address the user’s requirements to proceed into TD.  You must understand the current capability of all critical processes and the associated risk of any growth in that capability required to achieve program objectives.

Definitions:

- None

Sources of Information:

This data should come from the design and manufacturing departments.

Questions:

- Has a survey been completed to determine the current state of critical processes?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed manufacturing risk in this phase of the program, and if we want to change this we must start assessing the capability of critical process and risk earlier in the acquisition process to ensure risk has been adequately quantified for each alternative.  To accomplish this we must assess current critical process capability versus growth required and use the data that generates in assessing the AoAs and in performing the ASRs.

E.2, MRL 5 – Manufacturing Process Maturity

Text:

Maturity has been assessed on similar processes in production.  Process capability requirements have been identified for pilot line, LRIP and FRP.

Background:

MRL 5 occurs in the early stages of the Technology Development (TD) phase within the acquisition cycle. The main focus of this phase of the acquisition cycle is to assess, identify, and reduce risk by manufacturing and testing prototype units in a relevant environment.  Understanding the risk of achieving production cost is a key requirement to exit this phase where we look at the affordability of the options to achieve the User’s requirements.

Goal:

To obtain more fidelity assessing process capability by using data from building prototypes and similar processes to assess if target costs are achievable. Data generated from this assessment should be used to make design choices, make/buy decisions, and capacity, process capability, sources, quality, key characteristics, yield/rate, and variability assessments. Use this information to compare what will be needed to meet production program requirements.

Rationale:

The program needs to continue assess current process capability versus what is needed to meet program requirements.  By using real data in performing these assessments we can ensure we have adequately assessed the manufacturing risk of transitioning into production.  At the end of this phase you will select the best alternatives available to address the user’s requirements to proceed into EMD and you should understand risk, especially for critical process, that each selected alternative presents for achieving your program requirements

Definitions:

- Prototype - is an early sample or model built to test a concept or process. Prototyping serves to provide specifications for a real, working system rather than a theoretical one. Prototypes are not similar to units built on previous programs but is directly tied to your design concept and limitations (e.g. must relate to your design requirements).

- Production relevant environment—an environment with some shop floor production realism present (such as facilities, personnel, tooling, processes, materials etc.). There should be minimum reliance on laboratory resources during this phase. Demonstration in a production relevant environment implies that contractor(s) must demonstrate their ability to meet the cost, schedule, and performance requirements of the EMD Phase based on their production of prototypes. The demonstration must provide the program with confidence that these targets will be achieved, but does not require a production line. Furthermore, there must be an indication of how the contractor(s) intend to achieve the requirements in a production representative and pilot environments.

Sources of Information:

This data should come from design and manufacturing departments.

Questions:

- Has process maturity been assessed on similar processes in production?

- Have process capability requirements been identified for pilot line, Low Rate Initial Production (LRIP) and Full Rate Production (FRP)?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed production risk in this program phase, and if we want to change this we must start assessing critical process capabilities and risk earlier in the acquisition process to ensure risk has been adequately quantified for each alternative. The need for realism in the process capability assessment requires using actual process data as soon as possible.

E.2, MRL 6 – Manufacturing Process Maturity

Text:

Manufacturing processes demonstrated in production relevant environment.  Begin collecting or estimating process capability data from prototype build and refine process capability requirements.

Background:

MRL 6 occurs in the late stages of the Technology Development (TD) phase. The main focus of this phase of the acquisition cycle is to assess, identify, and reduce risk by manufacturing and testing prototype units in a relevant environment.  Understanding the risk of achieving the production cost will be a key requirement for exiting this phase where we look at the affordability of the options to achieve the User’s requirements.

Goal:

Demonstrate process capability in a production relevant environment. To obtain more fidelity in assessing process capability by using data from building prototypes of from similar production processes to assess if program objectives are achievable. Data generated from this assessment should be used to make design choices, make/buy decisions, and capacity, process capability, sources, quality, key characteristics, yield/rate, and variability assessments. Use this information to compare what will be needed to meet production program requirements.

Rationale:

The program is required to produce in a production relevant environment and the data generated needs to continue assess process capability versus what is required to meet program requirements, by using real data and performing these assessments we can ensure we have adequately assess the manufacturing risk of transitioning into production.  At the end of this phase you will select the best alternatives available to address the User’s requirements to proceed into EMD and you should understand the risk associated with process capability versus what is required, especially for your critical process.

Definitions:

- Prototype - Is an early sample or model built to test a concept or process. Prototyping serves to provide specifications for a real, working system rather than a theoretical one. Prototypes are not similar to units built on previous programs but is directly tied to your design concept and limitations (e.g. must relate to your design requirements).

- Production relevant environment—an environment with some shop floor production realism present (such as facilities, personnel, tooling, processes, materials etc.). There should be minimum reliance on laboratory resources during this phase. Demonstration in a production relevant environment implies that contractor(s) must demonstrate their ability to meet the cost, schedule, and performance requirements of the EMD Phase based on their production of prototypes. The demonstration must provide the program with confidence that these targets will be achieved, but does not require a production line. Furthermore, there must be an indication of how the contractor(s) intend to achieve the requirements in a production representative and pilot environments.

Sources of Information:

This data should come from cost design and manufacturing departments.

Questions:

- Have the key manufacturing processes been demonstrated in a production relevant environment?

- Has collecting or estimating process capability data from prototype build begun, and have process capability requirements been refined?

Additional Considerations:

- None

Lessons Learned:

Historically we have not adequately addressed the production risk in this program phase, and if we want to change this we must start assessing process capability risk of achieving your program requirements earlier in the acquisition process, and we must ensure risk has been adequately quantified for each alternative. The need for realism in assessing process capability requires that we use actual process data as soon as possible.

E.2, MRL 7 – Manufacturing Process Maturity

Text:

Manufacturing processes demonstrated in a production representative environment. Continue collecting or estimating process capability data and refine process capability requirements.

Background:

MRL 7 occurs in the early stages of the Engineering and Manufacturing Development (EMD) phase within the acquisition cycle. The main focus of this phase is to demonstrate that manufacturing processes will support program requirements. You should leave EMD with adequate knowledge, obtained through demonstration, that your manufacturing processes are capable of producing affordable systems (i.e. achieving production target cost requirements).

Goal:

Demonstrate process capability in a production representative environment. To obtain more fidelity in assessing process capability by using data from building the EMD units and similar processes in production to assess if program objectives are achievable. Data generated from this assessment should be used to make design choices, make/buy decisions, and capacity, process capability, sources, quality, key characteristics, yield/rate, and variability assessments. Use this information to compare what will be needed to meet production program requirements.

Rationale:

At this phase of a program it is required to make your product in a production representative environment, and the data generated needs to ensure process capability will meet program requirements. It is essential to use real data performing these assessments to ensure we have adequately assessed the manufacturing risk of transitioning into production.  At the end of this phase you will transition this design and process capability into LRIP, and you must understand risk associated with process capability versus what is required, especially for critical process.

Definitions:

Production representative environment—an environment that has as much production realism as possible, considering the maturity of the design. Production personnel, equipment, processes, and materials that will be present on the pilot line should be used whenever possible. The work instructions and tooling should be of high quality, and the only changes anticipated on these items are associated with design changes downstream that address performance or production rate issues. There should be no reliance on a laboratory environment or personnel.

Sources of Information:

This data should come from design and manufacturing departments.

Questions:

- Have the manufacturing processes been successfully demonstrated in a production representative environment?

- Has collecting or estimating process capability data continued?

Additional Considerations:

- None

Lessons Learned:

The key is to continually assess your demonstrated process capability, as more data becomes available, and compare to what is required to meet your production requirements.

E.2, MRL 8 – Manufacturing Process Maturity

Text:

Manufacturing processes verified for LRIP on a pilot line.  Process Capability data from pilot line meets target.  Refine process capability requirements for LRIP and FRP based upon Pilot line data.

Background:

MRL 8 occurs in the later stages of the Engineering and Manufacturing Development (EMD) phase within the acquisition cycle. The program is approaching a MS C decision and the design should be stable and manufacturing processes proven at this time.  The manufacturing processes are capable of beginning LRIP. You should leave this phase with adequate knowledge, obtained through demonstration in a pilot-production line, that your manufacturing process are capable of producing affordable systems (i.e. achieving your production target cost requirements).

Goal:

The intent here is to demonstrate that your manufacturing process capabilities are proven to be adequate, using a pilot line production environment, to achieve Low Rate Initial Production objectives.

Rationale:

The demonstration of a Pilot Production Line is specific requirement within DODI 5000.02. You need to demonstrate a Pilot line because it provides verifiable process capability/ performance results to compare with what is needed to achieve LRIP requirements. Some of the data includes information to determine whether you can achieve tolerances for all Key Characteristics.  With this data you determine the likelihood of achieving the process capability needed to meet LRIP requirements and what risks are in going into LRIP. It is essential to use actual process data and to ensure you have adequately assessed manufacturing risk of transitioning into production (i.e. LRIP and FRP).

Definitions:

- Pilot line environment—An environment that incorporates all of the key production realism elements (equipment, personnel skill levels, facilities, materials, components, work instructions, processes, tooling, temperature, cleanliness, lighting etc.) required to manufacture production configuration items, subsystems or systems that meet design requirements in low rate production. To the maximum extent practical, the pilot line should utilize full rate production processes.

- Process Capability:  The goal of manufacturing is to produce "uniform, defect-free product that meets the user’s intent." A measure of quality is the process capability index. This index measures the degree to which a process is providing product that is within the spec limits.  At this point you may or may not have enough data to establish a capability index.

- Low Rate Initial Production (LRIP):  LRIP is production in the minimum quantity necessary to (1) provide production-configured or representative articles for operational test and evaluation (OT&E), (2) establish an initial production base for the system, and (3) permit an orderly increase in the production rate for the system sufficient to lead to full-rate production upon the successful completion of OT&E.  Often LRIP is established as 10% or less of the total number of units estimated for production.

- Full Rate Production (FRP): Production of economic quantities following stabilization of the system design and prove-out of the production process.

Sources of Information:

The majority of the results from your Pilot Line will come from the manufacturing/industrial engineering and quality departments. Some of key measures will be process capability charts, cycle time, total manufacturing hours, scrape/rework percentages, first-pass-yield results, realization factors from actual versus standards, and change rates (Design and Processes).

Questions:

- Have the manufacturing processes for Low Rate Initial Production (LRIP) been verified on a pilot line?

- Does capability data from the pilot line meet the target?

- Have process capability requirements for LRIP been refined based on Pilot Line data?

Additional Considerations:

- None

Lessons Learned:

1. One of the important steps for achieving this requirement is to work with the contractor/ supplier on what represents a pilot production line for your programs. This effort should be done as soon as practical and if at all possible, before the award of the contract where this activity will be performed (e.g. EMD).

2. This is a very difficult task and will require SMEs to help define the requirements that best support your unique program requirements.

3. The key questions that need to be addressed are what will the Pilot line look like, which will vary, depending on future rate and performance requirements, and what are the critical process to monitor/measure to achieve high confidence you will meet your LRIP cost, schedule, and performance objectives.

4. Focusing in on just process capabilities measures from a Statistical Process Control (SPC) may not be possible due to lot sizes (i.e. data available), therefore you will need to look at other key performance output measures to determine the process capability (e.g. First Pass Yield, Scrap/Rework, Hours, Cycle Times, etc.).

5. Significant forethought is required in this area to achieve successful results and prevent confusion later, which will be at very critical time on the program.

E.2, MRL 9 – Manufacturing Process Maturity

Text:

Manufacturing processes are stable, adequately controlled, capable, and have achieved program LRIP objectives.  Variability experiments conducted to show FRP impact and potential for continuous improvement.

Background:

MRL 9 occurs in the Low-Rate Initial Production (LRIP) phase of the acquisition cycle. The main focus of this phase is to permit an orderly increase in the production rate upon successfully completing operational testing.

Goal:

To use demonstrated results from a LRIP line to verify your processes are stable, adequately controlled, and capable to meet your program objectives. Use the data to analyze the process capability to identify areas for improvement.

Rationale:

The program needs to constantly assess the process capability by using demonstrated data from a LRIP environment to ensure confidence in meeting program objectives. This early production data will set the foundation for future production cost and performance.  You must understand what management needs emphasize to ensure cost and performance objectives can be achieved.

Definitions:

- None

Sources of Information:

This data should come from design and manufacturing departments.

Questions:

- Are the manufacturing processes stable, adequately controlled, capable, and have the manufacturing processes achieved program Low Rate Initial Production (LRIP) objectives?

- Have variability experiments been conducted to show Full Rate Production (FRP) impact and potential for continuous improvement?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update process capability assessments as more data becomes available and to use this data to assess the probability of achieving program objectives.

E.2, MRL 10 – Manufacturing Process Maturity

Text:

Manufacturing processes are stable, adequately controlled, capable, and have achieved program FRP objectives.

Background:

MRL 10 occurs in the Full-Rate Production (FRP) phase within the acquisition cycle. The main focus if this phase of the acquisition cycle is to provide the User quality products on cost and schedule.

Goal:

Demonstrated process capability to meet FRP objectives.

Rationale:

The program demonstrated data supports our program objectives.

Definitions:

- None

Sources of Information:

This data should come from cost design and manufacturing departments.

Questions:

- Are the manufacturing processes stable, adequately controlled, capable, and have the manufacturing processes achieved program Full Rate Production (FRP) objectives?

Additional Considerations:

- None

Lessons Learned:

The key is to continually update your process capability as more data becomes available and compare to program requirements.