## Slide 1: Group 2
Hannah Riffe BAE Systems
Paul Sorrells MDA
Dave Karr USAF
Don Szczur USI/Army ManTech
Mike Spears GE Aviation
Michael Ganowsky Boeing
John Rizzo Pratt & Whitney
Keith Macht Pratt & Whitney

## Slide 2: MRL 1-3 General Comments
Question: Does a “No” answer to meeting the MRL 1-3 criteria (ref: assessment questions) is not met and the S&T process should not continue?
Sometimes a “No” answer is meaningful, even though the criteria is not fully met at such at the earliest stages of R&D.
If “No” allows you to proceed with R&D, then raising this “new” criteria is very beneficial to progress.

## Slide 3: Specific Comments
Thread A.1 – “Global Supply Base” involves a paradigm shift (vs. domestic)
Thread A.2 – “High level manufacturing strategy” might be replaced with “list of manufacturing considerations”.
Thread B.1 – “Breadboard” referenced in MRL 4, but is not in TRL criteria until TRL 5. Is this inconsistent?
Thread B.2 – this criteria seems too “systems engineering centric”, not “design maturity specific”. The group consensus is that the existing criteria is more appropriate to design.
“Functionality” has not yet been identified. This is beyond where even TRL's are for TRL 1.

## Slide 4: Specific Comments continued……
Thread C.1 – MRL 1 is too early for even ROM costing. MRL 2, existing criteria is sufficient.
MRL 1 is too early for even ROM costing. Estimates that vary wildly could affect decision-making?
Thread C.2 – this criteria seems better suited for inclusion in a “help file” rather than directly in the MRL criteria.
Thread C.3 – IB Capability Gap at MRL 1 seems inconsistent with A.1 where the capability gap is included in MRL 2.

## Slide 5: SOW/RFP 1.1 MMP
Major/Critical Supplier may be too subjective, but AS6500 language provides guidance.
Is TMRR phase too early for DI MGMT 81889 (may only apply if program proceeds to EMD phase?
IEEE 15288.2 spec provides PRR guidance. Maybe specify spec in SOW language.
Only applies to ACAT1 programs (critical change)
Change X to AR (as required) in TMRR phase (admin)

## Slide 6: 1.2 QMS
Is the DID too early for TMRR phase? It may be better intended for EMD & later……i.e. production.
Change X to AR (as required) in TMRR phase (admin)

## Slide 7: 1.3 MRLs & MRL Assessments
Suppliers…(as agreed upon between contractor & government)
DI- SESS-81974 is sufficient for this, suggest not referencing other DIDs here. (critical, allows mis-interpretation)
Suggested change to 1st sentence. Replace IAW with “consistent with” (admin)

## Slide 8: 1.4 Quality and Manufacturing Metrics
“Metrics shall include” is too absolute. Suggest, “* as specified from suggested below”. (critical)
“As a minimum” text is also too absolute. (critical)
Replace “monthly” with “at the agreed upon frequency”. (admin)
Next to last sentence….”Metrics shall be….” is redundant, suggest remove (admin)
Requiring on-line access may be too much, suggest this as a preferred option. (admin)

## Slide 9: 1.5 Counterfeit Parts
Change “franchised” to “franchisee” (admin) or remove entirely and just specify entire supply chain.

## Slide 10: 1.6 First Article Inspection
No recommended changes.

## Slide 11: 1.7 GIDEP Participation
Suggest last sentence be removed. (admin)
Reword (d) to “include supplier participation”. (admin)
GIDEP is presently “voluntary on contracts”, suggest removing “Shall implement” & replacing with “where recommended”.

## Slide 12: 1.8 PRR’s
1st sentence…..”Milestone C/FRP” to “Milestone C, LRIP/FRP”.

## Slide 13: 2.2 Manufacturing Modeling & Simulation
Caution on “high fidelity” wording, suggest removing this.

## Slide 14: 2.4 Configuration Management
General Comment – Item F, digital data configuration will be fluid with evolution of IOT, digital thread, etc.
General Comment – CM is also a big “cyber” issue.
General Comment – may be inappropriate in TMRR & EMD, suggest change from “X” to “AR” in these phases.

## Slide 15: 2.5 Risk Management
This may be redundant with SOW input 1.3. Suggest comparing this language with SOW 1.3 & edit/combine if appropriate.

## Slide 16: 2.6 Parts, Materials, and Processes Control Program
Suggest adding, as an option, SD-22 Handbook for DMSMS.
DI-MGMT 81949 could be referenced where appropriate.
Suggest language distinguishing between production and sustainment requirements.

## Slide 17: 2.7 Environmental Stress Screening
Suggest changing “X” to “AR” for TMRR & EMD phases. This is atypical in production, more applicable to engineering phases. (admin)