## Slide 1: Users Guide & Matrix Update Committee
Tom Lastoskie
Chair
Jack Galuardi
Vice Chair

## Slide 2: Users Guide & Matrix Update Committee Members
Tom Lastoskie – Chair
Jack Galuardi – Vice Chair
Scott Pearl – Member, USAF (AFRL)
Jordon Masters – Member, Army
Ali Al-Hamdani – Member, USAF (AFRL)
All members verified their membership
Notes: All members verified their membership

## Slide 3: Overview
Workshop 2018 Presentation/Discussion
  Go-Forward Plan for 3 Focused Tasks to be Completed in Sequence:
    Robust Update/Add Content to Current Users Guide to Support MRL Deskbook 2016 & 2017 Versions
    Based on 1., Potentially Update Existing Criteria Wording & Add ESH Criteria Wording to Support MRL Deskbook 2018 Version
    Once MRL Deskbook 2018 Version Published, Update Users Guide to Support MRL Deskbook 2018 Version

## Slide 4
  Robust Update/Add Content to Current Users Guide Information to Support MRL Deskbook 2016 & 2017 Versions
    Making Users Guide more robust, add useful content (e.g., adding Objective Evidence examples) and cleaning-up existing content (e.g., standardize the content format of all matrix cell information and update wording to current standards)
    There are numerous inconsistencies in the current version of the Users Guide (has been present for a few years)
    Committee is doing a deep-dive of MRLs 4 – 10 to update and add content

## Slide 5
  Robust Update/Add Content to Current Users Guide Information to Support MRL Deskbook 2016 & 2017 Versions (cont.)
    This is a much more involved activity than what was originally anticipated!
    The committee has reviewed MRLs 4 – 6, changes are captured and work continuing
    The committee is reviewing MRLs 7 – 8 and is currently targeted for Oct
    MRLs 9 – 10 are targeted for mid-Nov
    Above changes to be incorporated in Users Guide (AFRL is action office) with target of the end of Nov

## Slide 6
  Update Existing Criteria Wording & Add ESH Criteria Wording to Support MRL Deskbook 2018 Version
    There are some inconsistencies/confusion factors in the current criteria in the MRL Deskbook
    Scott Pearl and Jordon Masters have provided updates for the current criteria (Jack & Tom also have updates)
    ESH criteria has been codified and is captured for use
    Committee will provide proposed updated criteria wording for incorporation in the MRL Deskbook 2018 Version, for review by the MRL Working Group, 2 weeks prior to the MRL WG Meeting (Oct 23rd)

## Slide 7
Once MRL Deskbook 2018 Version Published, Update Users Guide to Support MRL Deskbook 2018 Version
    Update the Users Guide to support the 2018 Version of the MRL Deskbook
      The committee will ensure that we have:
      Version of the Users Guide to support the 2016/2017 Version of the MRL Deskbook and
      Version of the Users Guide to support the 2018 Version of the MRL Deskbook
    Completed 2016/2017 Users Guides target availability is the Defense Manufacturing Conference (Dec 2018)

## Slide 8
  Comments